# M3 — Native token support, execution simulator, timelock governance, stronger slippage, & circuit breakers (≤ ~220 steps)

## A. Branch, baseline, & environment

- Create branch feature/m3-native-sim-timelock.

- Tag current commit pre-m3-cut (post-M2 green).

- Add new env vars to .env.example: TIMELOCK_DELAY_SEC, TIMELOCK_ADDRESS (optional), MULTISIG_PROPOSER, MULTISIG_EXECUTOR.

- Add deployments/sepolia.m3.template.json to capture Timelock + updated adapter/executor addresses.

- Add PNPM script "env:check:m3" that asserts all M2 envs plus new M3 ones exist; exit non-zero if missing.

- Create docs/dev/m3-overview.md (skeleton): purpose, features, flags, links to runbooks.

## B. Solidity — UniswapV3Adapter native (wrap/unwrap) & surfaces

### B1. New Native sentinel & WETH interface

- Create contracts/src/common/Native.sol:

  - library Native { address constant NATIVE = address(0); }

- Add contracts/src/interfaces/common/IWETH.sol with deposit(), withdraw(uint256), transfer, approve.

### B2. Adapter constructor & storage

- Open contracts/src/venues/adapters/UniswapV3Adapter.sol.

- Import IWETH and Native.

- Add immutable IWETH public WETH;.

- Change constructor to take _weth and set WETH = _weth.

- Extend contract to accept ETH: add receive() external payable {}.

### B3. Execute: single-hop native in

- Modify execute(bytes) signature to be external payable.

- In single-hop path:

  - Decode params.

  - If sp.tokenIn == Native.NATIVE:

    - require(msg.value == sp.amountIn, "value/amountIn");

    - WETH.deposit{value: sp.amountIn}();

    - Use address(WETH) as actual input token for approvals.

- Post-swap delivery for single hop:

  - If sp.recipient == Native.NATIVE && sp.tokenOut == address(WETH):

    - WETH.withdraw(amountOut);

    - payable(msg.sender).call{value: amountOut}("") (check success).

  - Else transfer ERC-20 to sp.recipient.

- Ensure approval hygiene: approve(0) → approve(amount) → approve(0) on tokenIn_.

### B4. Execute: multi-hop native edges

- In multi-hop path:

  - Decode struct (path, recipient, amountIn, minOut, deadline).

  - If first token sentinel is native:

    - require(msg.value == mi.amountIn, "value/amountIn");

    - WETH.deposit{value: mi.amountIn}();

    - Ensure path actually starts with WETH address (validation convenience).

- After exactInput:

  - If mi.recipient == Native.NATIVE and last token is WETH:

    - WETH.withdraw(amountOut);

    - send ETH to caller with safe call.

  - Else transfer ERC-20 out to recipient.

- Implement pure helper _lastToken(bytes memory path) returns (address) that reads final 20-byte slice.

- Emit existing AdapterExecuted with original tokenIn/tokenOut (pre-wrap/unwrap) in args for observability.

### B5. Guards & errors alignment

- In contracts/src/policy/Errors.sol add error Unauthorized();.

- Ensure all new failure paths use custom errors where appropriate; keep string literals only for low-risk “internal mismatch” checks.

## C. Solidity — PolicyGuards stricter slippage & TWAP knobs

- Open contracts/src/policy/PolicyGuards.sol.

- Add state: uint16 public maxSlippageBps = 100; and uint32 public twapWindow = 300;.

- Add setters: setMaxSlippageBps(uint16), setTwapWindow(uint32) with onlyOwner and events.

- Keep path shape, fee allowlist, and maxSteps from M2 intact.

- Document (NatSpec) that native is permitted only at endpoints (enforced in adapter).

## D. Solidity — BundleExecutor pause & circuit breaker

- Open contracts/src/execution/BundleExecutor.sol.

- Add bool public paused; and uint256 public maxTotalGas;.

- Add event Paused(bool value) and event MaxTotalGasSet(uint256 value).

- Add external setters callable only by the same owner as PolicyGuards (use guards.owner() check + Errors.Unauthorized()):

  - setPaused(bool)

  - setMaxTotalGas(uint256)

- In execute(...):

  - if (paused) revert Errors.Unauthorized();

  - Track per-step gas and accumulate totalGas.

  - If maxTotalGas != 0 && totalGas > maxTotalGas → revert "gas breaker".

- Keep per-step and total minOut logic from M2.

## E. Governance — Timelock + Multisig handoff

### E1. Timelock contract

- Add contracts/src/governance/TimelockConfig.sol extending OZ TimelockController.

- Constructor takes (minDelay, proposers[], executors[]).

### E2. Deployment scripts (Foundry)

- Create script/DeployTimelock.s.sol returning Timelock address.

- Update script/Deploy.s.sol to:

  - Deploy Timelock when TIMELOCK_ADDRESS not provided.

  - Pass M3 WETH into the adapter constructor.

- Update script/Configure.s.sol to:

  - guards.setMaxSlippageBps(100);

  - guards.setTwapWindow(300);

  - executor.setMaxTotalGas(5_000_000);

- Create script/OwnershipTransfer.s.sol:

  - Transfer PolicyGuards and RouteRegistry ownership to Timelock.

  - (Executor control via guards.owner() gate is therefore timelocked).

- Write script/TimelockQueueExecute.s.sol helper that demonstrates queuing/executing:

  - Example: setMaxSteps(8).

### E3. Docs & ops

- Draft docs/runbooks/m3-ops.md detailing:

  - Timelock deployment,

  - grant role: PROPOSER_ROLE to MULTISIG_PROPOSER; EXECUTOR_ROLE to MULTISIG_EXECUTOR,

  - ownership transfer verification,

  - how to queue/cancel operations,

  - emergency pause via timelock.

## F. TypeScript — deterministic simulator & price guards

### F1. Simulator module

- Add packages/core-exec/src/sim/simulator.ts with:

  - type SimInput { steps; amountIn; maxSlippageBps? }

  - type SimResult { expectedOut; perStep; twapOk; slippageOk }

  - simulate(publicClient, input) orchestrating quotes and twap check.

- Call into quoteMultiHop / quoteSingle (next section).

- Read policy defaults via loadPolicies().

### F2. TWAP guard (stubbed wire)

- Create packages/core-exec/src/sim/twap.ts exporting getTwap(client, steps): Promise<number>.

- For MVP, return 0 (no drift) but expose TODO in comment for Uniswap V3 observations integration.

- Add unit seam so future PR can inject oracle.

### F3. Quoter helpers

- Create packages/core-exec/src/quote/univ3.ts:

  - quoteMultiHop(client, payload, amountIn) calling QuoterV2.quoteExactInput.

  - quoteSingle(client, payload, amountIn) calling quoteExactInputSingle.

- Implement minimal ABI decode helpers to extract path/single params from payload (or call shared encoder/decoder).

- Ensure bigints returned; throw on revert with informative error.

### F4. Policies reader

- Create packages/core-exec/src/util/policies.ts:

  - loadPolicies() reads config/policies.json,

  - returns typed object { maxSlippageBps, twapWindowSec, circuitBreakers }.

## G. TypeScript — payloads & native sentinel

### G1. Constants

- In packages/core-exec/src/encode.ts, export:

  - TAG_UNIV3_SINGLE, TAG_UNIV3_MULTI, NATIVE_SENTINEL = "0x000...000".

- Document: sentinel allowed only as first or final token in path.

### G2. Encoders

- Ensure encodeUniV3Path(hops) accepts NATIVE_SENTINEL at endpoints but internally agents must convert to WETH for router; adapter performs wrap/unwrap so path must still encode WETH address (document this).

- Expose helpers to pack/unpack uint24 fees correctly.

### G3. Adapter client

- In packages/adapters-evm/src/UniswapV3AdapterClient.ts:

  - Add buildSingleHopNativeIn and buildMultiHopNativeIn/Out convenience wrappers which set recipient/tokenIn with sentinel and encode payload with the correct tag.

- Validate at client level that native sentinel is only used at endpoints; otherwise throw.

### G4. RouteBuilder parity

- Update packages/core-exec/src/RouteBuilder.ts:

  - Keep step continuity validation from M2,

  - Allow continuity when endpoint is sentinel ↔️ WETH (treat as equivalent).

- Expose derivePerStepMinOut(quotes, bps) helper to calculate minOuts from simulator quotes.

## H. CLI — simulate & execute with simulator-derived minOut

- Open packages/cli/src/commands/route.ts.

- Add subcommand route simulate --route-file <json> [--max-slippage-bps N]:

  - Reads file, calls simulator, prints structured JSON result.

- Add subcommand route execute-with-sim --route-file <json>:

  - Runs simulation,

  - Applies policy bps to compute minTotalOut,

  - Executes route using existing execute flow.

- Ensure both commands support --json output.

- Add helpful errors if twapOk === false or if quotes missing.

## I. Config — venues & policies expansion

- Update config/venues.json:

  - Under each network add "native": "0x000...000" and "weth": "<addr>".

- Update config/policies.json:

  - Add "maxSlippageBps": 100,

  - Add "twapWindowSec": 300,

  - Add "circuitBreakers": { "bundle.maxTotalGas": 5000000 }.

- Add validation script scripts/dev/validate-config.ts:

  - Ensures weth present when native sentinel configured,

  - Ensures circuit breaker value numeric and > 0.

## J. Foundry tests — native, breakers, ownership through timelock

### J1. Adapter native unit tests

- Create contracts/test/venues/UniswapV3Adapter.native.t.sol.

- Case: single-hop native in → wraps WETH, swaps, transfers ERC-20 out.

- Case: single-hop native out (WETH out) → unwraps and pays ETH to caller (via recipient sentinel).

- Case: multi-hop native in → wraps WETH; path starts with WETH.

- Case: multi-hop native out → unwraps last WETH out to ETH.

- Case: revert on msg.value != amountIn.

- Case: approval hygiene check around router calls (zeroed after).

### J2. Executor breakers unit tests

- Create contracts/test/execution/Executor.breakers.t.sol.

- Verify paused=true reverts with Unauthorized().

- Verify gas breaker triggers when accumulated per-step gas > limit.

### J3. Timelock tests

- Create contracts/test/governance/Timelock.ownership.t.sol.

- Deploy timelock, transfer guards ownership to timelock.

- Queue + execute setMaxSlippageBps(80); assert change applied.

- Attempt direct EOA setter call; expect revert.

## K. Vitest (TS) — simulator, CLI, parity

### K1. Simulator unit tests

- Add packages/core-exec/test/sim.simulator.spec.ts.

- Mock quoter calls: return deterministic amounts per step.

- Test perStep array lengths & accumulation to expectedOut.

- twapOk true for stub (0 drift).

- Respect custom maxSlippageBps override in input.

### K2. Quoter helpers on fork

- Add packages/core-exec/test/quote.univ3.fork.spec.ts (guarded with @fork):

  - Use Anvil fork,

  - Run quoteSingle/quoteMultiHop vs chain quoter; compare outputs.

### K3. CLI simulate + execute

- Add packages/cli/test/route.simulate.exec.spec.ts.

- Provide route json fixture with multi-hop and sentinel on endpoint.

- Assert simulator JSON includes expectedOut and perStep.

- Run execute-with-sim dry-run (mock provider); assert minTotalOut computed and passed.

## L. Observability — metrics & event wiring

- Extend packages/core-exec/src/telemetry/metrics.ts with observe(name, value, labels?).

- Wire packages/core-exec/src/telemetry/indexer.ts to:

  - Increment bundles_executed_total,

  - Sum bundle_gas_sum from BundleExecuted.totalGas.

- Add PNPM script "dev:metrics": "tsx packages/core-exec/src/telemetry/server.ts".

- Create minimal /metrics server (Prometheus text), gated by TELEMETRY_BIND env; document dev-only.

## M. CI pipeline — new jobs & order

- Update .github/workflows/ci.yml:

  - Add contracts-native Foundry job (unit),

  - Add contracts-breakers Foundry job,

  - Add ts-sim Vitest job,

  - Ensure ts-fork-tests (quoter) runs after contract compile but before integration,

  - Keep fork tests non-blocking or quarantine if flaky; report artifacts.

- Upload artifacts: telemetry/events.ndjson, fork test logs, gas snapshots.

## N. Staging deploy & smoke

- Fill deployments/sepolia.m3.template.json with live addresses after deploy.

- Deploy M3 on Sepolia: adapter (with WETH), executor unchanged bytecode (if adds), timelock (if needed).

- Run Configure.s.sol and set:

  - maxSlippageBps=100, twapWindow=300, maxTotalGas=5_000_000.

- Transfer ownership to Timelock; grant proposer/executor to multisig.

- Seed staging accounts with ETH + relevant tokens (via faucets/mints).

- Build a native-in route (ETH→WETH→USDC) and register it.

- Run CLI route simulate and inspect outputs; persist JSON to ./.out/m3-sim.json.

- Run CLI route execute-with-sim and capture tx hash.

- Verify BundleExecuted fires; check metrics counters increased.

## O. Acceptance tests (objective sign-off)

- Create acceptance/m3.md with pass/fail gates:

  - Native wrap/unwrap succeeds (both directions).

  - msg.value mismatch reverts.

  - Circuit breaker: exceed gas → revert; normal path succeeds.

  - paused=true blocks bundle.

  - Simulate→Execute pipeline sets minTotalOut and succeeds on fork/staging.

  - Timelock controls guards; EOA cannot call setters.

  - Metrics counters reflect real execution.

  - Approval hygiene holds post-swap.

- Run each acceptance step on staging; attach artifacts (tx hashes, logs, screenshots).

## P. Security hardening (M3 scope)

- Re-run Slither (or equivalent) on updated contracts; stash report under artifacts/security/m3-slither.json.

- Manual review checklist:

  - Adapter: wrapping scope limited; no arbitrary ETH drains; correct receive().

  - Executor: breakers & pause only via timelock.

  - Guards: setters timelocked; events emitted.

- Verify no externalizable reentrancy on native transfer (use post-state updates before call{value:...} if any state is mutated).

- Confirm adapter never sends ERC-20 to unexpected recipients; only to specified recipient or caller on native unwrap.

- Record known limitation: TWAP check is stubbed; scheduled for M3.x (or M4).

## Q. Gas & performance baselines (M3)

- Add forge snapshot for:

  - single-hop native in→ERC20,

  - multi-hop native in→ERC20,

  - native out (WETH→ETH unwrap).

- Update docs/dev/gas.md with new tables & ±15% guardrails.

- Set per-test gas caps in GAS_LIMIT_JSON for new tests; wire assertions.

## R. Docs (developer & ops)

- Update docs/content/uc4-multiswap-permissions.mdx:

  - Add section: “Native token edges” with sentinel rules.

  - Diagram: wrap at entry, unwrap at exit.

- Update README.md:

  - Add quickstart: building a native-in multi-hop route.

  - New CLI simulate and execute-with-sim snippets.

- Add docs/runbooks/m3-ops.md (filled earlier) with:

  - Timelock ops,

  - Emergency pause,

  - Rollback: disable route + pause executor,

  - Resetting breakers.

## S. Backward compatibility & migrations

- docs/dev/migrations/m3.md:

  - M2 routes continue to run (ERC-20 only).

  - Native sentinel is opt-in; old clients ignore it.

  - Ownership transfer: from multisig (M2) → timelock (M3) with multisig as proposer/executor.

- CLI behavior:

  - If user tries native sentinel mid-path, validation fails with actionable message.

  - If policies.json missing new keys, default to safe values and warn.

## T. Release packaging

- Bump versions to 0.3.0-m3 in:

  - packages/adapters-evm/package.json

  - packages/core-exec/package.json

  - packages/cli/package.json

- Regenerate ABIs → packages/*/dist/abi.

- Create m3-release-notes.md:

  - Features, configs, governance, known limits (TWAP stub), upgrade steps.

- Tag m3-native-sim-timelock.

- Merge feature/m3-native-sim-timelock → main after CI green.

## U. Copy-pasteable deltas (key snippets)

### U1. Adapter constructor change (Solidity)

constructor(IUniswapV3Router _router, IQuoterV2 _quoter, IWETH _weth) {

router = _router;

quoter = _quoter;

WETH = _weth;

}

### U2. Native sentinel constant

library Native { address constant NATIVE = address(0); }

### U3. Executor breakers

function setPaused(bool v) external {

if (msg.sender != guards.owner()) revert Errors.Unauthorized();

paused = v; emit Paused(v);

}

function setMaxTotalGas(uint256 v) external {

if (msg.sender != guards.owner()) revert Errors.Unauthorized();

maxTotalGas = v; emit MaxTotalGasSet(v);

}

### U4. Policy knobs

uint16 public maxSlippageBps = 100;

uint32 public twapWindow = 300;

function setMaxSlippageBps(uint16 bps) external onlyOwner { maxSlippageBps = bps; emit SlippageBpsSet(bps); }

function setTwapWindow(uint32 sec) external onlyOwner { twapWindow = sec; emit TwapWindowSet(sec); }

### U5. TS simulate entrypoint

export async function simulate(client: PublicClient, input: SimInput): Promise<SimResult> {

const policies = await loadPolicies();

const maxBps = input.maxSlippageBps ?? policies.maxSlippageBps ?? 100;

const perStep: bigint[] = [];

let running = input.amountIn;

for (const s of input.steps) {

running = s.kind === "UNIV3_MULTI"

? await quoteMultiHop(client, s.payload, running)

: await quoteSingle(client, s.payload, running);

perStep.push(running);

}

const twapOk = (await getTwap(client, input.steps)) <= maxBps;

return { expectedOut: running, perStep, twapOk, slippageOk: true };

}

### U6. CLI simulate & execute

route.command("simulate")

.requiredOption("--route-file <path>")

.option("--max-slippage-bps <num>")

.action(async (opts) => { /* read file, run simulate(), print JSON */ });

route.command("execute-with-sim")

.requiredOption("--route-file <path>")

.action(async (opts) => { /* run simulate, derive minTotalOut, execute */ });

## V. “Definition of done” (what success looks like)

- Foundry: native, breakers, timelock tests pass locally and in CI.

- TS: simulator/CLI test suites pass; fork quotes match chain quoter (within tolerance).

- Staging run shows successful native swap, simulator-driven execution, metrics updated.

- Timelock fully controls guard knobs; pause & breaker operable via queued ops.

- Docs & runbooks published; release tagged m3-native-sim-timelock.